| Prepared by: | Dan Dave |
| --- | --- |
| Reporting Period: | Week ending 26th of September 2025. |

Accomplishments for the Outgoing Week.

# • API Connections & Data Extraction

- Successfully extracted all required data logs from AlienVault despite nested log challenges and multiple filtering layers.

- Retrieved requested API access for SentinelOne and established a working API connection for data pulls.

- Extracted 5 out of 8 specified data types from SentinelOne.

- Configured code logic to allow for flexible extraction, daily, weekly, monthly, and custom ranges.

# • SIEMS’ Client Dashboards

- Commenced development of the SIEM dashboard for AlienVault clients, using Cybervergent as the pilot case study.

- Progress update scheduled to be shared with the Head of Cyber Defense during the week.

❖ Notes

| Challenges | Mitigation |
| --- | --- |
| Complex log structures and multiple filters in AlienVault delayed our progression. | Adjusted and refined extraction logic to handle nested data and filtering. |
| Unable to sync with the Reporting Lead during the week due to time constraints. | Meeting rescheduled for Monday morning. |

Next Steps (Planned for Next Week).

# • Weekly Automation

- Complete extraction of all specified data sources across AlienVault, SentinelOne, and Zoho.

- To set up the results for the reporting team’s interaction.

# Threat Scoping

o To provide data sources, APIs (paid and public), and technical requirements to be utilized for the IOC development, to the Lead, Research & Intelligence Team by Monday.

# Client Dashboards

o Continue dashboard implementation for AlienVault clients. o Share progress update with the Head of Cyber Defense during the week.

#  Summary

- This week, we successfully extracted all specified AlienVault data sources (12), established SentinelOne API connectivity and extracted 5 specified data sources, adapting the code’s logic to allow for a flexible data extraction.

- We also began dashboard development for our AlienVault clients, with updates to be shared with the Head of Cyber Defense this week.

- Next week, the focus will be on completing data extractions across all platforms (AlienVault, SentinelOne, and Zoho), preparing results for reporting team usage, and advancing the client dashboard implementation.